## Slide 1: 19WSD001 Team Project – E.A.R.T.H
25/10/2019
Objectives/ Aim (What?)
Accurately identify and sort rubbish from a beach
leaving it in a higher standard than when arriving
Identify and mitigate hazards
Budget statement
Remaining Budget: £199.6
40p on testing components
Budget Plan please see link: https://bit.ly/2BA4OFz
Activities (How)
Stakeholders (Who?)
Group members
University
National Instruments + Prospective Employers
Wildlife on beaches
Strategy/ Plan (Why?)
Research different ways of sorting rubbish, applying them to devices we have access to
Develop Systems from research presenting ideas and design decisions to group
Implement different modules of the system using ROS
Add complexity to the system over time
Currently working on: Development of potential systems
Target: High level of autonomy
Mission phase completion
Key issues and risks
Need more uControllers e.g. Pi’s, Arduino’s
Hardware failure from lack of best practice
Knowledge Gaps
  Computer vision algorithms
  ROS
  Sorting systems for rubbish
  Arm trajectory calculation
Programme
Team information
E.A.R.T.H
https://github.com/orgs/lboroWMEME-19WSD001/teams/e-a-r-t-h
Gateway 1 (S1W4)
Semester 1 End
Gateway 2 (S1W12)
Gateway 3 (S2W7)
VIVA (S2W10)
Easter
Phase | Completion
Research + Initial Ideas | 
Basic Control | 
Human Control | 
Automation | 
Actions | State
Independent control of robot vehicles and arms Via Xbox Controller | 
Sorting System | 
Integration between systems using ROS | 
Basic Pathing for robots | 
Detection of Wildlife | 
Telemetry | 
Key | 
Completed | 
In progress | 
Not Started | 
Pathing +Alerts
Pathing +Alerts
Feedback
Notes: A version of this is compulsory at each gateway meeting and optional for PST meetings.
In terms of sizing, this should be legible printed on A3, but will probably be viewed on screen. Minimum font size =12
Diagram in the middle should be a top level systems diagram.
The plan will change as the project progresses – that is ok and expected.